## Slide 1: Retrospective Methods

## Slide 2: Is-Is Not, Does-Does Not
An activity that’s focused on identifying how the team is doing rather than the project is coming along.
Create quadrants with the above written in them (One written for each).
On a sticky note, each team member responds to the statements and places them on the appropriate quadrant.

## Slide 3: Sail Boat
Helps identify explicitly what is moving the project along and what is holding it back.
Start with drawing a simple boat with anchors in the water beneath it.
For every thing that is moving the project along, place it on a sticky note and then to the sail.
For every thing holding the project back, place it as an anchor to the ship.

## Slide 4: Perfection Game
Used for improving on something that is already done.
Presenter shows thing to be improved.
Perfector rates it from 0-10 with explanation.
Perfector states what he liked
Perfector discusses what it would take to make it a 10.

## Slide 5: Mad, Sad, Glad
A simple exercise. Create 3 columns on a board.
Each team member writes one sticky note for each column:
  One thing that frustrates you
  One thing you are disappointed over.
  One thing that you are proud of accomplishing.